## Slide 1: Capacitive Touch Sensor for Smart Glass
Group Members: Ramsha Qayyum, Su Mon Tun
Advisor: Asst. Prof. Dr.-Ing. Suramate Chalermwisutkul

## Slide 2: Content
Conceptual Design
Features
Hardware Components
Software Flowchart
Task Distribution
Project Timeline

## Slide 3: Conceptual Design
Capacitive Touch Sensor
ESP8266 (with built-in RTC)
LEDs
Dashboard

## Slide 4: Features
Touch/No Touch Sensing
Proximity Sensing

## Slide 5: Hardware Components
Main controller board with ESP8266
Glass Sheets with dielectric constant of 7.75
Cu Electrodes
Resistor and LEDs

## Slide 6: Software Flowchart
Start
Sensing
Touch found
Yes
LED On
Uploading to the cloud (NetPie)
End
No

## Slide 7: Task Distribution
[SW A1.1]: Design electrodes using CST Studio
[SW A1.2]: Simulate the touch scenario
[SW A1.3]: Optimize the electrode design
[HW A1.1]: Fabrication of Electrodes between Glass Sheets
[HW B1.1]: Capacitive Sensor Communication with ESP8266
[HW C1.1]: Comparison of Simulated Values with Experimental Values using LCR meter
[SW B1.1]: NetPie platform GUI for dashboard

## Slide 8: Task Distribution
Student Name | Task
Ramsha Qayyum | SW A1.1, SW A1.2, SW A1.3, HW B1.1
Su Mon Tun | HW A1.1, HW C1.1, SW B1.1

## Slide 9: Project Timeline
Task | Week |  |  |  |  |  |  | 
 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8
Design Formation | SW A1.1 |  |  |  |  |  |  | 
Software Implementation |  | SW A1.2 | SW A1.3 |  |  |  |  | 
Hardware Implementation |  |  |  | HW A1.1 |  | HW C1.1 |  | 
Functional Test |  |  |  |  | HW B1.1 |  | SW B1.1 | 
Documentation |  |  |  |  |  |  |  | X

## Slide 10: Thankyou